SWASTHYA : THE VIRTUAL DIETICIAN

SOFTWARE ENGINEERING PROJECT REPORT

[Submitted in partial fulfillment]

As a part of the curriculum of

B.Sc (H) COMPUTER SCIENCE

Submitted by:

DIYA GARG (18044570007)

CHAKSHITA GUPTA (18044570015)

MISHIKA RAWAT (18044570032)

B.Sc. (H) COMPUTER SCIENCE IV SEMESTER

Mata Sundri College for Women, University of Delhi Mata Sundri Lane, New Delhi-110002

# ACKNOWLEDGMENT

“…the beauty of the destination is half veiled and the fragrance of success is half dull, until the traces of those enlightening the path are left to fly with wind spreading word of thankfulness.”

We hereby take the opportunity to express our deep gratitude to our mentor, Ms. Ashema Hasti (Assistant Professor, Department of Computer Science, Mata Sundri College for Women) for her patient guidance, enthusiastic encouragement and useful critiques of this project work. We would also like to thank her advice and assistance in keeping our progress on schedule.

We are also thankful to all our friends, batchmates, and other people who have directly or indirectly helped us during the preparation of this project.

DIYA GARG (18044570007)

CHAKSHITA GUPTA (18044570015)

MISHIKA RAWAT (18044570032)

CERTIFICATE

This is to certify that the project report entitled “SWASTHYA: THE VIRTUAL DIETECIAN” has been submitted by Diya Garg, Chakshita Gupta and Mishika Rawat, students of B.Sc.(H) Computer Science of Mata Sundri College for Women, in partial fulfillment for the academic year 2020-21. The project has been carried out under the supervision and guidance of Ms. Ashema Hasti (Assistant Professor, Department of Computer Science, Mata Sundri College for Women) and that the project has not formed the basis for the award previously of any other degree, diploma, fellowship or any other similar title.

# Ms. Ashema Hasti (Project Guide)

ABSTRACT

‘SWASTHYA- THE VIRTUAL DIETICIAN’ proposes an intelligent agent for setting up diet plans based on the inputs provided by the user. The system creates a meal plan in accordance with a person’s lifestyle and health requirements. The online artificial dietician is a system having artificial intelligence about human diets.

Due to the modern lifestyle, carefree attitude and being materialistic, people are taking their health and diet otherwise. These days people tend to suffer from numerous health disorders and fitness problems majorly due to an unbalanced diet. In the present scenario, there is a trade-off between health, wealth and time. Many a time, they are ignorant about the right nutrient value for a healthy being.

Therefore, to facilitate them with a proper diet chart along with light exercises according to their lifestyle and cope up with their busy schedule, a need for software emerges that can provide diet consultancies to the people at their preferred time and mobile phones without having to visit a dietician.

The prime objective of the software is to list all the possible diet plans along with the nutrient value of the food items for the user in accordance with his/her lifestyle by taking their height, weight, working hours, and eating hours and practices as inputs.

# TABLE OF CONTENTS

- PROBLEM STATEMENT 	8

- PROCESS MODEL 	9

- REQUIREMENTS ANALYSIS

  - Data Flow Diagrams

    - Context Diagram 	10

    - Level-1 DFD 	11

    - Level-2 DFD 	13

  - DATA DICTIONARY 	17

- SYSTEM REQUIREMENTS SPECIFICATIONS

  - INTRODUCTION

    - Purpose 	18

    - Scope 	18

    - Definitions, Acronyms and Abbreviations	19

    - Overview	19

  - PROJECT DESCRIPTION

    - Product Perspective 	20

    - Product Functions 	21

    - User Characteristics 	21

    - General Constraints	21

    - Assumptions and Dependencies	21

  - SPECIFIC REQUIREMENTS

    - External Interfaces 	22

      - System Interface 	22

      - User Interfaces 	22

      - Hardware Interfaces 	22

      - Software Interfaces 	22

      - Communication Interfaces 	22

    - Functional Requirements 	22

    - Performance Requirements 	24

    - Logical Database Requirements	24

    - Design Constraints	24

      - Standard Compliance	24

      - Hardware Limitations	25

      - Reliability & Fault Tolerance	25

      - Security Requirements	25

    - Software System Attributes	25

- PROJECT PLANNING

  - PROJECT SCHEDULING	27

  - TIMELINE CHART	28

  - EFFOR ESTIMATION & FP-BASED COMPUTING	28

  - COST ESTIMATION: COCOMO-II MODEL	30

  - RISK ANALYSIS	32

- DESIGN

  - ER DIAGRAM	35

6.2.   DATA DESIGN	36

6.3	COMPONENT LEVEL DESIGN	39

- TESTING	40

- REFERENCES	42

- ANNEXURES…	43

TABLE OF DIAGRAMS

| Fig. No. | Description | Page No. |
| --- | --- | --- |
| 2.1 | Incremental Model | 9 |
| 3.1 | Context Diagram | 10 |
| 3.2 | Level-1 DFD | 11 |
| 3.3 | Level-2 DFD Registration | 12 |
| 3.4 | Level-2 DFD Login | 12 |
| 3.5 | Level-2 DFD Package | 13 |
| 3.6 | Level-2 DFD Payment | 13 |
| 3.7 | Level-2 DFD Gen. of Plan | 14 |
| 3.8 | Level-2 DFD Update Details | 14 |
| 3.9 | Level-2 DFD Report | 15 |
| 3.10 | Level-2 DFD Queries | 15 |
| 3.11 | Level-2 DFD Feedback | 16 |
| 6.1 | ER Diagram | 35 |
| 7.1 | Flowgraph | 40 |
| 9.1 | Display Screen | 43 |
| 9.2 | Registration Screen | 43 |
| 9.3 | Registration-1 Screen | 44 |
| 9.4 | Registration-2 Screen | 44 |
| 9.5 | Registration-3 Screen | 45 |
| 9.6 | Upload Details Screen | 45 |
| 9.7 | Login Screen | 46 |
| 9.8 | Packages-1 Screen | 46 |
| 9.9 | Packages-2 Screen | 47 |
| 9.10 | Payment-1 Screen | 47 |
| 9.11 | Payment-2 Screen | 48 |
| 9.12 | Homescreen | 48 |
| 9.13 | Create Plan Screen | 49 |
| 9.14 | Update Details Screen | 49 |
| 9.15 | Report Screen | 50 |
| 9.16 | Queries Screen | 50 |
| 9.17 | Feedback Screen | 51 |

LIST OF TABLES

| Tab. No | Description | Page No. |
| --- | --- | --- |
| 3.1 | Data Dictionary | 17 |
| 4.1 | Acronyms | 19 |
| 5.1 | Project Scheduling | 27 |
| 5.2 | Timeline Chart | 28 |
| 5.3 | VAFs | 29 |
| 5.4 | Weighting Factors of IDVs | 29 |
| 5.5 | Complexity Weights | 30 |
| 5.6 | Productivity Weights | 31 |
| 5.7 | Risk Management Table | 34 |
| 6.1 | Data Design Table for User | 36 |
| 6.2 | Data Design Table for Dietician | 36 |
| 6.3 | Data Design Table for Daily Plan | 37 |
| 6.4 | Data Design Table for Payment | 37 |
| 6.5 | Data Design Table for Login | 37 |
| 6.6 | Data Design Table for Package | 38 |
| 6.7 | Data Design Table for Daily Report | 38 |
| 6.8 | Data Design Table for Feedback | 38 |
| 7.1 | Test Cases | 41 |

# Problem Statement

Due to the modern lifestyle, carefree attitude and being materialistic, people are taking their health and diet otherwise. Therefore, to facilitate them with a proper diet chart according to their lifestyle and cope up with their busy schedule, a need for an app emerges that can provide diet consultancies to the people at their preferred time and mobile phones without having to visit a dietician. The users can take advantage of the app by registering themselves, entering the basic details and signing in with a username and password.

The prime objective of the app is to list all the possible diet plans along with the nutrient value of the food items for the user in accordance with his/her lifestyle by taking their height, weight, working hours, and eating hours and practices as inputs.

The app is beneficial for the young generation who live away from their homes and cannot have a proper diet maintained. This app provides them with alternatives to manage the balance. The another yet distinguishable aim of our Swasthya App is to provide solutions on how to gain more with minimum affordable eateries, a basic plan that suggests a diet that can fulfill the essential needs of the body and not only it replenishes the loss but also helps to gain energy. A person needs a dietician not only when he is malnutrition or is unable to get the best. The ever increasing problem today is obesity. Youth is stressed about how to lose weight healthily without starving or spending lumps on money on a gym membership. The Swasthya App comes to aid by providing a slow and steady yet robust plan that provides a diet with which you can loose/gain extra calories without any fret and lead a stress-free life because yes! What we eat is what we feel.

The diet plan not only covers the nutritional aspect but also provides light exercises that can help one to keep their body in shape and discipline. What makes this Swasthya App better over existing artificial dieticians is the added functionality that the registered users can have direct conversations through messages with a certified dietician(s) to get the best of our services. Moreover, it will keep a track of past inputs and data of the user and put forth the diet plan after considering the user's history.

# Software Lifecycle Model

Swasthya follows Incremental Process Model.

We have used the incremental model as it combines elements of linear and parallel process flows. It generates working software quickly and early during the software lifecycle. This model is more flexible and less costly to change scope and requirements. It is easier to test and debug during a smaller iteration. In this model, the customers can respond to each built. Also, functionality can be refined and expanded in the later stages in the later software releases. The user can visualize the software before the completion of the entire project in order to evaluate and provide feedback. We are using this model as requirements are completely understood, however, small changes can be incorporated.

Fig 2.1 Incremental Model

# REQUIREMENTS ANALYSIS

# DATA FLOW DIAGRAMS

# CONTEXT DIAGRAM

Fig 3.1 Context Diagram

# LEVEL-1 DFD

Fig 3.2 Level-1DFD

    - LEVEL-2 DFDs

REGISTRATION

Fig 3.3 Level-2 DFD (REGISTRATION)

LOGIN

Fig 3.4 Level-2 DFD (LOGIN)

12

# CHOOSE THE PACKAGE

Fig 3.5 Level-2 DFD (PACKAGE)

PAYMENT

Fig 3.6 Level-2 DFD (PAYMENT)

GENERATION OF DAILY PLAN

Fig 3.7 Level-2 DFD (GENERATION OF DAILY PLAN)

UPDATE THE DETAILS

Fig 3.8 Level-2 DFD (UPDATE THE DETAILS)

MANAGE PROGRESS REPORT

Fig 3.9 Level-2 DFD (REPORT)

QUERIES

Fig 3.10 Level-2 DFD (QUERIES)

FEEDBACK

Fig 3.11 Level-2 DFD (FEEDBACK)

# DATA DICTIONARY

Legal character: [a-z|A-Z] Digit: [0-9]

Special character: [@|$|#|+|-|.]

| 1 | Name | {Legal character}* |
| --- | --- | --- |
| 2 | Email id | {Legal characters+Digit+special characters}* |
| 3 | Username | {Legal characters+Digit+special characters}* |
| 4 | Password | {Legal characters+Digit+special characters}* |
| 5 | Contact | {Digit+ Digit+ Digit+ Digit+ Digit+ Digit+ Digit+ Digit+ Digit+ Digit} |
| 6 | Date Of Birth | {Digit+ Digit+ Digit}* |
| 7 | Gender | {Legal character}* |
| 8 | Height & Weight | {Digit+ Digit}* |
| 9 | Working Hours | {Digit+ Digit}* |
| 10 | Medical History | {Legal character}* |
| 11 | Eating Habits | {Legal character}* |
| 12 | Queries | {Legal character}* |
| 13 | Payment | {Digit+ Digit+ Digit+ Digit} |
| 14 | Offers | {Legal characters+Digit+special characters}* |
| 15 | Feedback | {Legal character}* |

Table 3.1: Data Dictionary

# SYSTEM REQUIREMENTS SPECIFICATIONS

## INTRODUCTION

The pace with which the world is growing it is often seen that we tend to ignore our health and later suffer the grave consequences. Wise men say that health is wealth and to emphasize this important prospect of life we are developing software that allows   the user to keep a track of their diet and provide them with the best solutions that adjust with their day to day life.

## Purpose

The major objective of this software is to provide the customer best service which includes diet plans, feedbacks and many other functionalities that aim towards the satisfaction of the consumer. This software is going to boost up the confidence of the user and make them more physically and mentally fit. Registered users can avail many other functions as well such as personal trainer and light exercises.

## Scope

Swasthya has been developed to run on any platform and environment. This project also provides security with the use of Login-id and password, so that any unauthorized users cannot use the account. Only authorized users can access the software. The proposed system’s scope is limited to functionalities as mentioned below :

      - REGISTRATION

-The new user would need to create an account by entering these details- name, email-id and phone number, username and password.

      - LOGIN

-The registered users can log in to the software directly by entering their username and password.

-They can also use the feature of Forgot Password in case they forget their password.

      - CHOOSE PACKAGE

-The user can select any preferred package which will later decide a few other special features provided to premium users.

- PAYMENT

-This will allow the user to make either online payment through credit/debit cards or wallets or through UPI method.

-Cashbacks or vouchers or some gift hampers will be provided to the premium users.

- GENERATION OF DAILY PLAN

-The user can request the diet plan and/or any changes needed in the current plan.

- UPDATE THE DETAILS

-User data will be updated in the customer database so that the progress will be more appropriate in future references.

- MANAGE PROGRESS REPORT

-With this feature users will be able to monitor all the progress they have made and decide upon the effectiveness of the current plan.

- QUERIES

-For any queries such as a health disorder or abnormal effect on the body due to following plan, nutritional values or any change in plan, the user can use this option.

- FEEDBACK

-With the feedback provided by multiple users, app can improvise upon its functionality for the betterment of users.

## Definitions, Acronyms and Abbreviations

| DFD | Data Flow Diagram |
| --- | --- |
| IEEE | Institute of Electrical and Electronics Engineers |
| ERD | Entity Relationship Diagram |
| DOB | Date of Birth |

Table 4.1: List of Acronyms

## Overview

The basic idea is to build an app where customers can utilize the online dietician facilities. The system also acts as a useful resource for people with less privileges and those who want to invest in their health without going to a dietician or hiring a personal nutritionist.

## PROJECT DESCRIPTION

Swasthya is an online application having artificial intelligence about human nutritional needs and diets. The user registers them on the app by providing the essential details like name, email, phone number, weight, height, medical history and eating habits. After registering, the user gets a choice to select the package and further can proceed  to the payment process. Based on the personal and medical details, the user gets well- constructed diet plans along with light exercises that must be followed in the routine for better health. An e-mail or message notification is sent to the customer as soon as the payment is processed.

## Product Perspective

      - System interfaces

A credit card processing system - The system will access the credit card processing system via its web services.

## System specifications

        - Hardware requirements

The user must have a smartphone for the installation of the app.

## Software requirements

The software developing team must have adequate knowledge of PHP Hypertext Preprocessor server side scripting language.

## Communication interface

- The payment gateway & credit card processing system.

- In-built messaging and Email facility.

## Product Functions

The online dietician Swasthya App is a mobile application. The system provides nine functionalities:

        - Register

        - Login

        - Choose the package

        - Payment

        - Generate the daily plan

        - Update the details

        - Manage progress report

        - Handle queries

        - Submit the feedback

## User Characteristics

User can use the app for adopting a healthy lifestyle. The user will select the package and give his/her preferences regarding the food items which will be taken in consideration for generating the daily diet plan. The progress report can be requested after following the diet plans for few days and updating the information. The Swasthya App will do self comparison and provide the user the progress report. The feedback can also be taken from the users for further improvements in the app.

## General Constraints

- The interface will be in English only.

- The system works for single server.

## Assumptions and Dependencies

The product requires back-end database server MySQL for storing the information entered by the user. Databases are also required for the packages and the feedback that user will provide. Following are the assumptions for our project:

- User must be having a smart phone for the installation of the app.

- User must have basic knowledge of English.

## SPECIFIC REQUIREMENTS

    - External Interface Requirements

      - System Interface

A credit card system processing system – The system will access the credit card processing system via its web services.

## User Interfaces

## User of the system will have access to graphical user interface. There is no command line user interface.

## Hardware Interfaces

## The user must have a smartphone for the installation of the app.

## Software Interfaces

## The app will be built using PHP Hypertext Preprocessor language.

## Communication Interfaces

-The payment gateway & credit card processing system.

- In-built messaging and Email facility.

## Functional Requirements

- FR1- Register

Input data: Name, address, phone number, email id, date of birth, gender, height, working hours, eating habits, medical history, username and password.

Processing step: The user who is new to the app must register.

Output Data: The user has registered in the app and has valid credentials.

## FR2 – Login

Input data: E-mail id or phone number and password.

Processing step: User can now login in the app.

Output Data: The user can use the application and get to home screen.

## FR3 –Choose package

Input data: Name, offers, features, duration of the package.

Processing step: The user will select the desired package.

Output Data: Proceed to payment gateway.

- FR4 – Generate the daily plan

Input data: Day of the week.

Processing step: Suitable diet and exercise plan will be made for user.

Output Data: Diet and exercise plan will be provided to the user.

## FR5 –Manage progress report

Input data: Height, weight, working hours, eating habits, medical history Processing step: Gathering information from database and generating report Output Data: Progress report.

## FR6 – Query

Input data: User query.

Processing step: The user can ask for changes in plan.

Output Data: Updated plan (may or may not be available).

## FR7 – Payment

Input data: Credit card number, month, year, CVV, amount.

Processing step: The payment has to be made for the selected package.

Output data: Status of package and confirmation message.

- FR8 – Update the details

Input data: Height, weight, working hours, eating habits, medical history.

Processing step: The details will be updated in the database.

Output data: Updated details of the user

## FR9 – Feedback

Input data: Reviews/suggestions.

Processing step: Storing in the corresponding database.

Output data: Feedback submitted.

## Performance Requirements

The performance requirements are as follows:

- System login shall take less than 5 seconds.

- Only one user can login from same device.

- Shall return results within 10 seconds.

- Diet plans shall be processed within 120 seconds.

- App will be working 24 hours a day and 7 days a week.

## Logical Database Requirements

- The system must store all the user account information as well as the diet chart records.

- All the data shall be stored in text-based flat files.

- For each user account, the login ID, name, password, age, email address shall be stored in one file.

- Each attribute shall be delimited by a semicolon, and all the entries shall be sorted alphabetically by the login id. Each entry shall also be delimited by a semicolon and sorted alphabetically by the Email id.

## Design Constraints

- Software Language Used- The languages that can be used for coding Swasthya :The Virtual Dietician are C, C++, Java and HTML.

- Database Design- In our database design, we give names to data flows, processes and data stores. Although the names are descriptive of data, they do not give details. Our interest is to build  some  details  of  the contents  of data flow, processes and  data  stores.  A  data  dictionary  is  a  structured repository of data about data. It is a set of rigorous definitions of all DFD data elements and structures.

## Standard Compliance

Report format: All the reports produced for this project are in compliance with the standard templates in accordance with the standard guidelines and policy.

Naming Conventions: All the documents are named using the standard naming conventions.

## Hardware Limitations

Although you can run Android Studio in 2 GB Ram but it is highly recommend to use atleast 4 GB RAM, and if you use 8 GB RAM, then it will be a great experience. Now for processing power, Intel core i3 clocked at nearly 2 GHz is enough to handle most normal android application, but for writing big apps, a better processor like i5 or i7 is needed.

## Reliability and Fault Tolerance

Probability of a piece of software operating without failure while in a specified environment over a set duration of time will be 85%.

Backup components shall be provided that automatically take the place of failed components, ensuring no loss of service.

## Security Requirements

        - Sensitive data isn’t distributed among third party mediators.

        - No sensitive data in backups.

        - Memory is cleared and sensitive data is not stored for long.

        - Sensitive data is not stored outside the app’s storage system.

        - Passwords are not exposed through the interface.

        - Users are educated about the risks and prevention methods.

    - Software system attributes

      - Reliability

The average time of failure shall be 7 days. If the app crashes then a backup should be given in 7 days.

## Availability

The dietician Swasthya App shall be available to users 24 hours a day, 7 days a week. If the bug appears then it should be handled within 12 hours.

## Security

Users will be able to access only their personal information and not that of other users. Medical conditions and payment methods will be handled through a secure server to ensure the protection of user’s credit card and personal information.

## Maintainability

Any updates or detect fixes shall be made on server-side computers only without any patches required by the user.

## 4.3.6.4 Portability

User must have a smartphone that supports android 7 and later versions or ios 13 and later versions.

# 5. PROJECT PLANNING

# PROJECT SCHEDULING

| Work Tasks | Planned Start | Actual Start | Planned Complete | Actual Complete | Assigned Person(s) | Effort Allocated |
| --- | --- | --- | --- | --- | --- | --- |
| Problem Statement | Jan.w1, d1 | Jan.w1, d3 | Jan.w2, d3 | Jan.w2, d5 | Diya, Chakshita, Mishika | 3 person per week |
| Software Lifecycle Model | Jan.w1, d2 | Jan.w1, d4 | Jan.w1, d3 | Jan.w1, d5 | Mishika | 1 person per week |
| Project Scheduling | Jan.w3, d3 | Jan.w3, d3 | Jan.w3, d4 | Jan.w3, d4 | Mishika, Chakshita | 2 person per week |
| Timeline Chart | Jan.w3, d3 | Jan.w3, d3 | Jan.w3, d4 | Jan.w3, d4 | Diya | 1 person per week |
| Software Requirement Specification | Jan.w3, d4 | Jan.w3, d5 | Feb.w1, d1 | Feb.w1, d5 | Diya, Chakshita, Mishika | 3 person per week |
| Context Level Diagram | Feb.w1, d2 | Feb.w1, d2 | Feb.w1, d5 | Feb.w1, d5 | Diya, Chakshita | 2 person per week |
| Data Flow Diagram 1 | Feb.w2,d1 | Feb.w2, d1 | Feb.w2, d4 | Feb.w2, d5 | Diya, Chakshita, Mishika | 3 person per week |
| Data Flow Diagram 2 | Feb.w2, d3 | Feb.w2, d5 | Feb.w4, d3 | Feb.w4, d3 | Mishika, Diya | 2 person per week |
| Data Dictionary | Feb.w3, d3 | Feb.w4, d3 | Feb.w3, d4 | Feb.w4, d5 | Chakshita | 1 person per week |
| Project Metrics | Mar.w1, d1 | Mar.w1, d3 | Mar.w2, d1 | Mar.w2, d5 | Chakshita | 1 person per week |
| Effort Estimation (Cocomo II model) | Mar.w2, d1 | Mar.w3, d1 | Mar.w3, d1 | Mar.w3, d5 | Chakshita, Mishika | 2 person per week |
| Risk Analysis | Mar.w2, d3 | Mar.w2, d5 | Mar.w3, d5 | Mar.w3, d5 | Diya | 1 person per week |
| ER Diagram | Mar.w3, d2 | Mar.w3, d5 | Mar.w3, d4 | Mar.w4, d1 | Mishika | 1 person per week |
| Data Design | Mar.w3, d2 | Mar.w3, d5 | Mar.w3, d4 | Mar.w4, d1 | Chakshita | 1 person per week |
| System Design | Mar.w3, d4 | Mar.w4, d1 | Mar.w4, d3 | Mar.w4, d5 | Diya, Chakshita | 2 person per week |
| Testing | Mar.w4, d5 | Apr.w1, d1 | Apr.w1.d4 | Apr.w1.d5 | Diya, Mishika | 2 person per week |
| References | Mar.w2,d3 | Mar.w3, d1 | Mar.w3, d3 | Mar.w3, d5 | Diya | 1 person per week |
| Annexure | Mar.w2,d3 | Mar.w3, d1 | Mar.w3, d3 | Mar.w3, d5 | Diya | 1 person per week |

Table 5.1: Project Scheduling

# TIMELINE CHART

Table 5.2: Timeline Chart

  - EFFORT EASTIMATION & FP- BASED COMPUTING

- Function Point Metric is an example of Product metrics for Analysis Model.

- It is used as a means for measuring the functionality delivered by a system and also examines requirement/ analysis model for predicting size of resultant system .

- Using historical data, Function Point metric can be used to :-

    - Estimate the effort or cost required to design, code or test the software.

    - To predict number of errors that will be encountered during testing.

    - Forecast number of components or number of projected source links in implemented system. Function points are derived using empirical relationship based on countable (direct) measures of software's information domain and quantitative assessment of software complexity.

- Software Information Domain Values consists of number of:-

      - External Inputs (EI)

      - External Outputs (EO)

      - External Query (EQ)

      - Internal Logical Files (ILF)

      - External Interface Files (EIF)

To compute function points (FP), the following relationship is used:

FP= Count total × [0.65 + 0.05 × ∑ (Fi)],

where Count total= Sum of all Function Point entries

Calculation of Value Adjustment Factors (VAF) is based on the responses of the following questions:

| 1 | Does the system require reliable backup and recovery? | 4 |
| --- | --- | --- |
| 2 | Are specialised data communications required to transfer the information to and from the application? | 3 |
| 3 | Are there distributed processing functions? | 3 |
| 4 | Is performance critical? | 3 |
| 5 | Will the system work in an existing heavily utilised operational environment? | 3 |
| 6 | Does the system require online data entry? | 5 |
| 7 | Does the online data entry require input transaction to be built over multiple screens or operations? | 5 |
| 8 | Are Internal Logical Files updated online? | 5 |
| 9 | Are input-output queries or files complex? | 2 |
| 10 | Is the internal processing complex? | 4 |
| 11 | Is the code designed to be reusable? | 4 |
| 12 | Are conversion and installation included in design? | 1 |
| 13 | Is the system designed for multiple installations in multiple organizations? | 3 |
| 14 | Is the application designed to facilitate changes and ease of use by the user? | 4 |
| COUNT TOTAL (Σ Fi) |  | 49 |

Table 5.3: Value Adjustment Factors (VAF)

The count total is the sum of all FP entries obtained from the following table:

| INFORMATION DOMAIN VALUES | COUNT | WEIGHING FACTOR |  |  | COUNT* WEIGHING FACTOR (SIMPLE) |
| --- | --- | --- | --- | --- | --- |
|  |  | SIMPLE | AVERAGE | COMPLEX |  |
| External Inputs(EI) | 48 | 3 | 4 | 6 | 144 |
| External Outputs(EO) | 12 | 4 | 5 | 7 | 48 |
| External Queries(EQ) | 1 | 3 | 4 | 6 | 3 |
| Internal Logical Files(ILF) | `10 | 7 | 10 | 15 | 70 |
| External Interface Files(EIF) | 1 | 5 | 7 | 10 | 5 |
| TOTAL COUNT |  |  |  |  | 270 |

Table 5.4: Weighting factor of information domain values

FUNCTION POINT (FP) = Total Count × [0.65 + (0.01× Σ (Fi))]

= 270 × [0.65 + (0.01× 49)]

=307.80

= 308

# COST ESTIMATION : COCOMO II MODEL

Barry Boehm gave a hierarchy of software estimation models called COCOMO

i.e. constructive cost model. The original COCOMO model was widely used in the industry and was later evolved into a comprehensive model. Estimation model is called COCOMO II model.

COCOMO II is a hierarchy of estimation models that consists of:

- Application composition model- It is used during the prototyping of user interfaces, assessment of process during system and software interaction and evaluation of technology maturity.

- Early design stage model- It is used once. The requirement has been stabilized and basic software architecture is established.

- Post-architecture stage model- This model is used during the construction of software.

## Application of Composition Model

These model use sizing information for which 3 options are available which are object points, function points and lines of source code.

Object-point is an indirect software measure computed using counts of number of screens on the user interface, number of reports generated and number of reusable components and 3 GL Components required to build the application. Each object instance is classified into one of the three complexity levels: Simple, Medium or Difficult. Complexity is a function of number and source of client and server data tables required to generate screen or report and number of views or sections presented as part of the screen or report.

## Complexity weighting for object types-

| OBJECT TYPE | COMPLEXITY WEIGHT |  |  |
| --- | --- | --- | --- |
|  | Simple | Medium | Difficult |
| Screens | 1 | 2 | 3 |
| Reports | 2 | 5 | 8 |
| 3GL Components |  |  | 10 |

Table 5.5: Complexity weight for object type

## Productivity rate for object points-

| Developer’s experience or capability | Very Low | Low | Normal | High | Very High |
| --- | --- | --- | --- | --- | --- |
| Environment maturity or capability | Very Low | Low | Normal | High | Very High |
| Value | 4 | 7 | 13 | 25 | 50 |

Table 5.6: Productivity weight for object point

Object point count= Original no. of object instances*Weighing factor(Simple)

= (17*2)+(0*5)

= 34

## 0% of the components are re-usable.

NOP = New Object Points (or Object Point Counts)

= (Object Points)*[(100-% of reuse)/100]

= 34*[(100-0)/100]

= 34

## The developer’s experience and capability in a similar environment is low. PROD (Productivity Rate) = 7

Estimated Effort = NOP/PROD

= 2.4285714

## = 2.43 PM

The total number of screens will be more in number while actually building the app. Here, only some of the sample screens are shown, and our effort calculated is 2.43 PM which is according to 17 screens only.

# RISK ANALYSIS

## SOFTWARE RISKS

It involves 2 aspects: uncertainty and loss. Uncertainty means risk may or may not happen. If risk becomes reality, then unwanted consequences or loss will occur.

## PHASES INVOLVED IN RISK ANALYSIS AND MANAGEMENT

- Risk Identification

- Risk Analysis

- Risk ranking and assessment

- Creating risk plan or RMMM plan

## TYPES OF RISKS

According to general categorization there are 3 types of risks:

- Known Risk

- Predictable Risk

- Unpredictable Risk

Another category of risk type:

- Project Risk

- Technical Risk

- Business Risk

Project Risk: Identify potential problems that might occur in budget, schedule and staffing. It also includes project complexity, project size and degree of structural uncertainty.

Technical Risk: Identify potential design problem, implementation problem, interface problems, verification problem and maintenance problem. They threaten the quality of the software produced.

Business Risk: Threatens the viability of the software to be built and often jeopardize the project or the product. There are 5 types of business risks:

- Market risk

- Strategic risk

- Sales risk

- Management risk

- Budget risk

## ASSESSING OVERALL PROJECT RISK

- Have top software and customer mangers formally committed to support the project? YES

- Are end users enthusiastically committed to the project and the system / product to be built? YES

- Are requirements fully understood by the software engineering team and its customers? YES

- Have customers been involved fully in the definition of requirements? YES

- Do end users have realistic expectations? YES

- Is the project scope stable? YES

- Does the software engineering team have the right mix of skills? YES

- Are project requirements stable? YES

- Does the project team have experience with the technology to be implemented? YES

- Is the number of people on the project team adequate to do the job? YES

- Do all customer / user constituencies agree on the importance of the project and on the requirements for the system / product to be built? YES

Table 5.7: Risk Management Table

# 6. DESIGN

# 6.1 ER DIAGRAM

Fig 6.1 ER diagram

# DATA DESIGN

User

Table 6.1: Data Design Table for User

Dietician

Table 6.2: Data Design Table for Dietician

Daily Plan

Table 6.3: Data Design Table for Daily Plan

Payment

Table 6.4: Data Design Table for Payment

Login

Table 6.5: Data Design Table for Login

Package

Table 6.6: Data Design Table for Package

Daily Report

Table 6.7: Data Design Table for Daily Report

Feedback

Table 6.8: Data Design Table for Feedback

## COMPONENT LEVEL DESIGN

Pseudocode for Select The Package module-

    - select_the_package() procedure begins

    - READ the package name, features, offers and duration from the package database

    - DISPLAY the package name, features, offers and duration

    - DO

    - GET the package name, features, offers and duration

    - STORE the package selected to the customer's database

    - PROCEED to payment screen //another module

    - WHILE select package is NULL

    - //End DO...WHILE

    - procedure ends

## 7. TESTING

We are performing White Box Testing for select the package module.

## Pseudocode for select the package module is-

- select_the_package() procedure begins

- READ the package name, features, offers and duration from the package database

- DISPLAY the package name, features, offers and duration

- DO

- GET the package name, features, offers and duration

- STORE the package selected to the customer's database

- PROCEED to payment screen //another module

- WHILE select package is NULL

- //End DO...WHILE

- procedure ends

## FLOWGRAPH

Fig 7.1: Flowgraph

## CYCLOMATIC COMPLEXITY OF RESULTANT GRAPH

V (G) = Number of regions

= 2

V (G) = Edges-Nodes+2

= 8-8+2

=2

V (G) = Predicate nodes+1

= 1+1

= 2

## LINEARLY INDEPENDENT PATHS FOR FLOW GRAPHS

Path 1: 1-2-3-4-5-6-7-8-9-10

Path 2: 1-2-3-4-5-6-7-8-4-5-6-7-8-9-10

| TEST ID | INPUT VALUES | ACTUAL OUTPUT | EXPECTED OUTPUT |
| --- | --- | --- | --- |
| 1 | Package is selected | To be observed after execution | Display the selected package |
| 2 | Package is not selected | To be observed after execution | Show the packages to select until one is selected |

Table 7.1: Test Cases Table

# 8. REFERENCES

- R.S. Pressman, Software Engineering: A Practitioner’s Approach, McGraw-Hill, Ed 7,2010

- P. Jalote, An Integrated Approach to Software Engineering, Narosa Publishing House, Ed 3, 2011

- https://www.engpaper.com/cse/artificial-intelligence-dietician.html

- https://www.smartics.eu/confluence/display/PDAC1/How+to+document+a

+Software+Development+Project

9.ANNEXURES (SAMPLE SCREENS)

EI	: 0

EO   : 1

EQ   : 0

ILF  : 0

EIF  : 0

Fig 9.1 Display Screen

EI	: 1

EO   : 1

EQ   : 0

ILF  : 0

EIF  : 0

Fig 9.2 Registration Screen

EI	: 1

EO   : 1

EQ   : 0

ILF  : 1

EIF  : 0

Fig 9.3 Registration-1 Screen

EI	: 3

EO   : 1

EQ   : 0

ILF  : 1

EIF  : 0

Fig 9.4 Registration-2 Screen

EI	: 3

EO   : 1

EQ   : 0

ILF  : 1

EIF  : 0

Fig 9.5 Registration-3 Screen

EI	: 10

EO   : 0

EQ   : 0

ILF  : 1

EIF  : 0

Fig 9.6 Upload Details

EI	: 3

EO   : 1

EQ   : 0

ILF  : 1

EIF  : 0

Fig 9.7 Login Screen

EI	: 1

EO   : 1

EQ   : 0

ILF  : 0

EIF  : 0

Fig 9.8 Packages-1 Screen

EI	: 1

EO   : 1

EQ   : 0

ILF  : 0

EIF  : 0

Fig 9.9 Packages-2 Screen

EI : 6

EO   : 0

EQ   : 0

ILF  : 0

EIF  : 0

Fig 9.10 Payment-1 Screen

EI	: 0

EO   : 1

EQ   : 0

ILF  : 1

EIF  : 0

Fig 9.11 Payment-2 Screen

EI	: 6

EO   : 1

EQ   : 1

ILF  : 1

EIF  : 1

Fig 9.12 Homescreen

EI	: 2

EO   : 1

EQ   : 0

ILF  : 0

EIF  : 0

Fig 9.13 Create Plan Screen

EI	: 6

EO   : 0

EQ   : 0

ILF  : 1

EIF  : 0

Fig 9.14 Update Details Screen

EI	: 1

EO   : 1

EQ   : 0

ILF  : 1

EIF  : 0

Fig 9.15 Report Screen

EI	: 2

EO   : 0

EQ   : 0

ILF  : 0

EIF  : 0

Fig 9.16 Queries Screen

EI	: 2

EO   : 0

EQ   : 0

ILF  : 1

EIF  : 0

Fig 9.17 Feedback Screen